I have to develop a nice monitoring system with Following five components
1- Monitoring definition module , definition of type of monitor and alarming and notification and recovery actions
2- monitoring module - perform the monitoring action and save timeseries data to Mongodb
3- Alarming module - like a dashboard . query DB and show the graphs and find the warning and alarm thresholds
4- Automatic Recovery action module . Perform recovery action if define , to recover the warning or alarm before raising notification.
5- Notifications . Send notifications for warnings and alarms like e-mail - sms and calls How can we perform this together module by module, and step by step.
All with Nextjs and react and MUIX with /app architect and mongodb dabase and nice graph library

# Monitoring System Development Plan
I'll help you build this comprehensive monitoring system step-by-step. Let me break down the architecture and development approach.
## Tech Stack Overview
- Frontend: Next.js 14+ (App Router), React, MUI X
- Backend: Next.js API Routes
- Database: MongoDB with time-series collections
- Charts: Recharts or Chart.js (both work well with React)
- Real-time: Server-Sent Events (SSE) or polling
## Development Roadmap
### Week 1-2: Foundation
1. Set up Next.js project
2. Configure MongoDB connection
3. Create database schemas
4. Build basic layout with MUI
### Week 3-4: Monitor Definition
1. Create monitor CRUD pages
2. Build form components
3. Implement API routes
4. Add validation
### Week 5-6: Monitoring Engine
1. Build monitoring executor
2. Implement different collector types
3. Set up time-series data storage
4. Create scheduling mechanism
### Week 7-8: Dashboard
1. Build dashboard layout
2. Implement charts with Recharts
3. Add real-time updates
4. Create drill-down views
### Week 9-10: Recovery & Notifications
1. Implement recovery actions
2. Set up notification channels
3. Build notification queue
4. Test end-to-end flow
### Week 11-12: Polish & Testing
1. Add authentication
2. Implement role-based access
3. Performance optimization
4. Documentation

# ?￯ﾸﾏ Monitoring System - Completion Roadmap
## Current Status Assessment
### ✅ Phase 1: Foundation (COMPLETE)
- [x] Database schemas
- [x] MongoDB connection
- [x] Collections & indexes
- [x] Basic API routes
- [x] Layout & navigation
- [x] TypeScript models
### ? Phase 2: Monitor Definition (PARTIAL)
What You Have:
- [x] Monitor data model (25+ fields)
- [x] API endpoints (CRUD)
- [x] Monitors list page
- [x] Delete functionality
What's Missing:
- [ ] Monitor creation form
- [ ] Monitor edit form
- [ ] Form validation
- [ ] Field-specific inputs (URL, CPU, memory)
- [ ] Threshold configuration UI
- [ ] Maintenance window picker
### ? Phase 3: Monitoring Engine (NOT STARTED)
- [ ] URL monitoring collector
- [ ] System metrics collector (CPU, memory, disk)
- [ ] Scheduler/cron job setup
- [ ] Metric storage
- [ ] State management
- [ ] Threshold detection
- [ ] Alert triggering
### ? Phase 4: Dashboard (PARTIAL)
What You Have:
- [x] Basic dashboard with stats
- [x] System health display
What's Missing:
- [ ] Time-series charts
- [ ] Real-time metric updates
- [ ] Monitor detail view with graphs
- [ ] Alert history timeline
- [ ] Status cards per monitor
### ? Phase 5: Recovery & Notifications (NOT STARTED)
- [ ] Recovery action executor
- [ ] Email notification (Nodemailer)
- [ ] SMS notification (Twilio)
- [ ] Call notification (Twilio)
- [ ] Notification queue
- [ ] Retry logic
### ? Phase 6: Polish & Testing (NOT STARTED)
- [ ] Authentication
- [ ] Role-based access
- [ ] Error handling
- [ ] Loading states
- [ ] Performance optimization
- [ ] Documentation

## ? Recommended Completion Strategy
### Strategy A: Complete Each Phase Sequentially (Recommended)
Pros: Clean, organized, easier to test Timeline: 2-3 weeks for full completion
Week 1: Complete Phase 2 → Test → Complete Phase 3 → Test
Week 2: Complete Phase 4 → Test → Start Phase 5
Week 3: Complete Phase 5 → Test → Phase 6
### Strategy B: Build Vertical Slices
Pros: Get one complete flow working end-to-end Timeline: 3-4 weeks
Slice 1: URL Monitoring (Create form → Engine → Dashboard → Alerts)
Slice 2: System Monitoring (CPU/Memory)
Slice 3: Notifications & Recovery

## ? Detailed Action Plan (Strategy A)
### STEP 1: Complete Phase 2 - Monitor Definition (3-4 days)
#### Day 1: Monitor Creation Form
Priority: HIGH
Files to Create:
- app/monitors/new/page.tsx (Main form component)
- components/monitors/MonitorForm.tsx (Reusable form)
- components/monitors/ThresholdConfig.tsx (Threshold inputs)

Features:
✓ Monitor type selection (URL, CPU, Memory, etc.)
✓ Basic information inputs
✓ Instance configuration
✓ Form validation with Zod
#### Day 2: Advanced Form Features
Files to Create:
- components/monitors/PatternMatcher.tsx (URL patterns)
- components/monitors/MaintenanceWindow.tsx (Date picker)
- components/monitors/RecoveryActionConfig.tsx

Features:
✓ Threshold sliders/inputs
✓ Pattern matching for URLs
✓ Maintenance window picker
✓ Recovery action configuration
#### Day 3: Edit Form & Validation
Files to Create:
- app/monitors/[id]/edit/page.tsx

Features:
✓ Load existing monitor data
✓ Pre-fill form fields
✓ Update functionality
✓ Validation on edit
#### Day 4: Testing & Polish
✓ Test all monitor types
✓ Test validation rules
✓ Error handling
✓ Loading states
Deliverable: Fully functional monitor creation/edit forms

### STEP 2: Complete Phase 3 - Monitoring Engine (4-5 days)
#### Day 5: Monitoring Executors
Priority: HIGH
Files to Create:
- lib/monitoring/executor.ts (Main executor)
- lib/monitoring/collectors/url.ts (HTTP checks)
- lib/monitoring/collectors/system.ts (CPU/Memory)
- lib/monitoring/stateManager.ts (Track states)

Features:
✓ Fetch active monitors
✓ Execute checks based on type
✓ Store metrics to MongoDB
✓ Update monitor states
#### Day 6: Threshold Detection & Alerts
Files to Create:
- lib/monitoring/thresholdChecker.ts
- lib/monitoring/alertManager.ts

Features:
✓ Check thresholds (high/low, warning/alarm)
✓ Track consecutive failures
✓ Create/update alerts
✓ Trigger recovery actions
#### Day 7: Scheduler Setup
Files to Create:
- app/api/monitoring/execute/route.ts (Cron trigger)
- lib/monitoring/scheduler.ts

Options:
A) Use Vercel Cron (easiest)
B) Use node-cron (for local)
C) External cron service

Features:
✓ Schedule monitor executions
✓ Respect period_in_minute
✓ Handle concurrent checks
#### Day 8-9: Testing & Edge Cases
✓ Test URL monitoring
✓ Test system monitoring
✓ Test threshold detection
✓ Test consecutive failures
✓ Test maintenance windows
Deliverable: Working monitoring engine that collects metrics

### STEP 3: Complete Phase 4 - Dashboard (3-4 days)
#### Day 10: Time-Series Charts
Files to Create:
- components/charts/TimeSeriesChart.tsx (Recharts)
- components/charts/MetricChart.tsx
- app/monitors/[id]/page.tsx (Detail view)

Features:
✓ Line charts for metrics
✓ Threshold lines on charts
✓ Time range selector
✓ Real-time updates
#### Day 11: Monitor Detail View
Features:
✓ Current status display
✓ Latest metrics
✓ Historical charts
✓ Active alerts
✓ Recent activity log
#### Day 12: Enhanced Dashboard
Files to Update:
- app/dashboard/page.tsx

Features:
✓ Live status cards
✓ Recent alerts list
✓ Charts for key metrics
✓ Alert trend visualization
#### Day 13: Real-Time Updates
Files to Create:
- app/api/metrics/live/route.ts (SSE or polling)

Features:
✓ Auto-refresh data
✓ WebSocket or SSE for real-time
✓ Status change notifications
Deliverable: Rich dashboard with visualizations

### STEP 4: Complete Phase 5 - Recovery & Notifications (4-5 days)
#### Day 14: Recovery Actions
Files to Create:
- lib/recovery/actions.ts (Action registry)
- lib/recovery/executor.ts
- app/api/recovery/execute/route.ts

Features:
✓ Script execution
✓ Service restart
✓ Custom actions
✓ Retry logic
✓ Success tracking
#### Day 15: Email Notifications
Files to Create:
- lib/notifications/email.ts
- lib/notifications/templates/alert.ts

Features:
✓ Nodemailer setup
✓ Email templates
✓ Send on warning/alarm
✓ Delivery tracking
#### Day 16: SMS & Call Notifications
Files to Create:
- lib/notifications/sms.ts
- lib/notifications/call.ts

Features:
✓ Twilio integration
✓ SMS for critical alerts
✓ Voice calls for emergencies
✓ Rate limiting
#### Day 17: Notification Manager
Files to Create:
- lib/notifications/manager.ts
- lib/notifications/queue.ts

Features:
✓ Notification queue
✓ Batch processing
✓ Retry failed notifications
✓ Delivery status tracking
#### Day 18: Testing
✓ Test recovery actions
✓ Test email delivery
✓ Test SMS/calls
✓ Test notification queue
Deliverable: Full notification & recovery system

### STEP 5: Phase 6 - Polish & Testing (3-4 days)
#### Day 19-20: Error Handling & UX
✓ Add loading states everywhere
✓ Better error messages
✓ Toast notifications
✓ Confirmation dialogs
✓ Form field help text
#### Day 21: Performance & Optimization
✓ Database query optimization
✓ API response caching
✓ Lazy loading components
✓ Code splitting
#### Day 22: Documentation & Deployment
✓ README with setup guide
✓ API documentation
✓ User manual
✓ Deployment guide (Vercel/Docker)
Deliverable: Production-ready system

## ? Quick Start - Next Actions
### Immediate Next Steps (Choose One):
#### Option 1: Complete Monitor Form (Recommended)
Why: You can immediately create monitors through UI Time: 1-2 days Files: 3-4 new components
#### Option 2: Build Monitoring Engine
Why: Start collecting data ASAP Time: 2-3 days Files: 5-6 new files Note: You'll need to manually insert monitors via API until form is done
#### Option 3: Enhanced Dashboard First
Why: Visual appeal, see what you have Time: 1-2 days Files: 2-3 chart components

## ? Progress Tracker
### Current Completion: ~25%
Foundation: ████████████████████ 100%
Monitor Form: ████░░░░░░░░░░░░░░░░ 20%
Engine: ░░░░░░░░░░░░░░░░░░░░ 0%
Dashboard: ███░░░░░░░░░░░░░░░░░ 15%
Notifications: ░░░░░░░░░░░░░░░░░░░░ 0%
Polish: ░░░░░░░░░░░░░░░░░░░░ 0%
### Estimated Timeline to Completion:
- Minimum (MVP): 10-12 working days
- Full Featured: 15-20 working days
- Production Ready: 20-25 working days

## ? My Recommendation
Start with Phase 2 (Monitor Form) because:
1. ✅ It builds directly on what you have
2. ✅ You'll see immediate results
3. ✅ It unblocks testing of other features
4. ✅ Most user-facing and satisfying to complete
5. ✅ Foundation is solid, so it will be smooth
Then proceed to Phase 3 (Engine) to make it all work end-to-end.

## ? What Would You Like?
A) I'll build the complete Monitor Creation Form (recommended) B) I'll build the Monitoring Engine next C) I'll enhance the Dashboard with charts first D) Show me what's missing in each phase so I can decide
Let me know your preference!

Monitor definition

field name	example
        "id"	unique id
"monitor_name"	myapp aws url
"monitor_type"	url , cpu , memory , system availabilty
"creation_date_time"	date/time
"created_by"	my name
"buisness_owner"	owner name
"alarming_candidate"	alarm to person
"dependencies"	related to a system or app
"description"	reason of monitor
"severity"	how critical is this monitor
"monitor_instance"	url , or system or app name
"negative_pattern"	should not come to body of response
"positive_pattern"	should come to body of response
"low_value_threshold_warning"	e.g 10 % for memory available
"high_value_threshold_warning"	e.g 95 % for cpu usage
"low_value_threshold_alarm"	e.g 5 % for memory available
"high_value_threshold_alarm"	e.g 99 % for cpu usage
"consecutive_warning"	how many times to go to warning state
"consecutive_alarm"	how many times to go to alarm state
"status_code"	url status code e.g 500
"period_in_minute"	check every 1 or 2 minutes
"timeout_in_second"	timeout after 30 seconds
"recovery_action" script name to run
"alarm_after_n_failure"	number of checks after recovery action failed
"reset_after_m_ok"	number of checks after recovery action to be OK
"maintenance_windows" Date of time start and end
"active_disable"	in maintenance
"running_stopped"	Stop for long time

Result document

"id"
"monitor_name"
"monitor_instance"
"monitor_type"
"status"
"value"
"monitor_data_time"
"in warnings"
"in_alarm"
"response_time"
"certificate_valid_days"
"status_code"