I have to develop a nice monitoring system with Following five components
1- Monitoring definition module , definition of type of monitor and alarming and notification and recovery actions
2- monitoring module - perform the monitoring action and save timeseries data to Mongodb
3- Alarming module - like a dashboard . query DB and show the graphs and find the warning and alarm thresholds
4- Automatic Recovery action module . Perform recovery action if define , to recover the warning or alarm before raising notification.
5- Notifications . Send notifications for warnings and alarms like e-mail - sms and calls How can we perform this together module by module, and step by step.
All with Nextjs and react and MUIX with /app architect and mongodb dabase and nice graph library

# Monitoring System Development Plan
I'll help you build this comprehensive monitoring system step-by-step. Let me break down the architecture and development approach.
## Tech Stack Overview
- Frontend: Next.js 14+ (App Router), React, MUI X
- Backend: Next.js API Routes
- Database: MongoDB with time-series collections
- Charts: Recharts or Chart.js (both work well with React)
- Real-time: Server-Sent Events (SSE) or polling
## Development Roadmap
### Week 1-2: Foundation
1. Set up Next.js project
2. Configure MongoDB connection
3. Create database schemas
4. Build basic layout with MUI
### Week 3-4: Monitor Definition
1. Create monitor CRUD pages
2. Build form components
3. Implement API routes
4. Add validation
### Week 5-6: Monitoring Engine
1. Build monitoring executor
2. Implement different collector types
3. Set up time-series data storage
4. Create scheduling mechanism
### Week 7-8: Dashboard
1. Build dashboard layout
2. Implement charts with Recharts
3. Add real-time updates
4. Create drill-down views
### Week 9-10: Recovery & Notifications
1. Implement recovery actions
2. Set up notification channels
3. Build notification queue
4. Test end-to-end flow
### Week 11-12: Polish & Testing
1. Add authentication
2. Implement role-based access
3. Performance optimization
4. Documentation

# ?￯ﾸﾏ Monitoring System - Completion Roadmap
## Current Status Assessment
### ✅ Phase 1: Foundation (COMPLETE)
- [x] Database schemas
- [x] MongoDB connection
- [x] Collections & indexes
- [x] Basic API routes
- [x] Layout & navigation
- [x] TypeScript models
### ? Phase 2: Monitor Definition (PARTIAL)
What You Have:
- [x] Monitor data model (25+ fields)
- [x] API endpoints (CRUD)
- [x] Monitors list page
- [x] Delete functionality
What's Missing:
- [ ] Monitor creation form
- [ ] Monitor edit form
- [ ] Form validation
- [ ] Field-specific inputs (URL, CPU, memory)
- [ ] Threshold configuration UI
- [ ] Maintenance window picker
### ? Phase 3: Monitoring Engine (NOT STARTED)
- [ ] URL monitoring collector
- [ ] System metrics collector (CPU, memory, disk)
- [ ] Scheduler/cron job setup
- [ ] Metric storage
- [ ] State management
- [ ] Threshold detection
- [ ] Alert triggering
### ? Phase 4: Dashboard (PARTIAL)
What You Have:
- [x] Basic dashboard with stats
- [x] System health display
What's Missing:
- [ ] Time-series charts
- [ ] Real-time metric updates
- [ ] Monitor detail view with graphs
- [ ] Alert history timeline
- [ ] Status cards per monitor
### ? Phase 5: Recovery & Notifications (NOT STARTED)
- [ ] Recovery action executor
- [ ] Email notification (Nodemailer)
- [ ] SMS notification (Twilio)
- [ ] Call notification (Twilio)
- [ ] Notification queue
- [ ] Retry logic
### ? Phase 6: Polish & Testing (NOT STARTED)
- [ ] Authentication
- [ ] Role-based access
- [ ] Error handling
- [ ] Loading states
- [ ] Performance optimization
- [ ] Documentation

## ? Recommended Completion Strategy
### Strategy A: Complete Each Phase Sequentially (Recommended)
Pros: Clean, organized, easier to test Timeline: 2-3 weeks for full completion
Week 1: Complete Phase 2 → Test → Complete Phase 3 → Test
Week 2: Complete Phase 4 → Test → Start Phase 5
Week 3: Complete Phase 5 → Test → Phase 6
### Strategy B: Build Vertical Slices
Pros: Get one complete flow working end-to-end Timeline: 3-4 weeks
Slice 1: URL Monitoring (Create form → Engine → Dashboard → Alerts)
Slice 2: System Monitoring (CPU/Memory)
Slice 3: Notifications & Recovery

## ? Detailed Action Plan (Strategy A)
### STEP 1: Complete Phase 2 - Monitor Definition (3-4 days)
#### Day 1: Monitor Creation Form
Priority: HIGH
Files to Create:
- app/monitors/new/page.tsx (Main form component)
- components/monitors/MonitorForm.tsx (Reusable form)
- components/monitors/ThresholdConfig.tsx (Threshold inputs)

Features:
✓ Monitor type selection (URL, CPU, Memory, etc.)
✓ Basic information inputs
✓ Instance configuration
✓ Form validation with Zod
#### Day 2: Advanced Form Features
Files to Create:
- components/monitors/PatternMatcher.tsx (URL patterns)
- components/monitors/MaintenanceWindow.tsx (Date picker)
- components/monitors/RecoveryActionConfig.tsx

Features:
✓ Threshold sliders/inputs
✓ Pattern matching for URLs
✓ Maintenance window picker
✓ Recovery action configuration
#### Day 3: Edit Form & Validation
Files to Create:
- app/monitors/[id]/edit/page.tsx

Features:
✓ Load existing monitor data
✓ Pre-fill form fields
✓ Update functionality
✓ Validation on edit
#### Day 4: Testing & Polish
✓ Test all monitor types
✓ Test validation rules
✓ Error handling
✓ Loading states
Deliverable: Fully functional monitor creation/edit forms

### STEP 2: Complete Phase 3 - Monitoring Engine (4-5 days)
#### Day 5: Monitoring Executors
Priority: HIGH
Files to Create:
- lib/monitoring/executor.ts (Main executor)
- lib/monitoring/collectors/url.ts (HTTP checks)
- lib/monitoring/collectors/system.ts (CPU/Memory)
- lib/monitoring/stateManager.ts (Track states)

Features:
✓ Fetch active monitors
✓ Execute checks based on type
✓ Store metrics to MongoDB
✓ Update monitor states
#### Day 6: Threshold Detection & Alerts
Files to Create:
- lib/monitoring/thresholdChecker.ts
- lib/monitoring/alertManager.ts

Features:
✓ Check thresholds (high/low, warning/alarm)
✓ Track consecutive failures
✓ Create/update alerts
✓ Trigger recovery actions
#### Day 7: Scheduler Setup
Files to Create:
- app/api/monitoring/execute/route.ts (Cron trigger)
- lib/monitoring/scheduler.ts

Options:
A) Use Vercel Cron (easiest)
B) Use node-cron (for local)
C) External cron service

Features:
✓ Schedule monitor executions
✓ Respect period_in_minute
✓ Handle concurrent checks
#### Day 8-9: Testing & Edge Cases
✓ Test URL monitoring
✓ Test system monitoring
✓ Test threshold detection
✓ Test consecutive failures
✓ Test maintenance windows
Deliverable: Working monitoring engine that collects metrics

### STEP 3: Complete Phase 4 - Dashboard (3-4 days)
#### Day 10: Time-Series Charts
Files to Create:
- components/charts/TimeSeriesChart.tsx (Recharts)
- components/charts/MetricChart.tsx
- app/monitors/[id]/page.tsx (Detail view)

Features:
✓ Line charts for metrics
✓ Threshold lines on charts
✓ Time range selector
✓ Real-time updates
#### Day 11: Monitor Detail View
Features:
✓ Current status display
✓ Latest metrics
✓ Historical charts
✓ Active alerts
✓ Recent activity log
#### Day 12: Enhanced Dashboard
Files to Update:
- app/dashboard/page.tsx

Features:
✓ Live status cards
✓ Recent alerts list
✓ Charts for key metrics
✓ Alert trend visualization
#### Day 13: Real-Time Updates
Files to Create:
- app/api/metrics/live/route.ts (SSE or polling)

Features:
✓ Auto-refresh data
✓ WebSocket or SSE for real-time
✓ Status change notifications
Deliverable: Rich dashboard with visualizations

### STEP 4: Complete Phase 5 - Recovery & Notifications (4-5 days)
#### Day 14: Recovery Actions
Files to Create:
- lib/recovery/actions.ts (Action registry)
- lib/recovery/executor.ts
- app/api/recovery/execute/route.ts

Features:
✓ Script execution
✓ Service restart
✓ Custom actions
✓ Retry logic
✓ Success tracking
#### Day 15: Email Notifications
Files to Create:
- lib/notifications/email.ts
- lib/notifications/templates/alert.ts

Features:
✓ Nodemailer setup
✓ Email templates
✓ Send on warning/alarm
✓ Delivery tracking
#### Day 16: SMS & Call Notifications
Files to Create:
- lib/notifications/sms.ts
- lib/notifications/call.ts

Features:
✓ Twilio integration
✓ SMS for critical alerts
✓ Voice calls for emergencies
✓ Rate limiting
#### Day 17: Notification Manager
Files to Create:
- lib/notifications/manager.ts
- lib/notifications/queue.ts

Features:
✓ Notification queue
✓ Batch processing
✓ Retry failed notifications
✓ Delivery status tracking
#### Day 18: Testing
✓ Test recovery actions
✓ Test email delivery
✓ Test SMS/calls
✓ Test notification queue
Deliverable: Full notification & recovery system

### STEP 5: Phase 6 - Polish & Testing (3-4 days)
#### Day 19-20: Error Handling & UX
✓ Add loading states everywhere
✓ Better error messages
✓ Toast notifications
✓ Confirmation dialogs
✓ Form field help text
#### Day 21: Performance & Optimization
✓ Database query optimization
✓ API response caching
✓ Lazy loading components
✓ Code splitting
#### Day 22: Documentation & Deployment
✓ README with setup guide
✓ API documentation
✓ User manual
✓ Deployment guide (Vercel/Docker)
Deliverable: Production-ready system

## ? Quick Start - Next Actions
### Immediate Next Steps (Choose One):
#### Option 1: Complete Monitor Form (Recommended)
Why: You can immediately create monitors through UI Time: 1-2 days Files: 3-4 new components
#### Option 2: Build Monitoring Engine
Why: Start collecting data ASAP Time: 2-3 days Files: 5-6 new files Note: You'll need to manually insert monitors via API until form is done
#### Option 3: Enhanced Dashboard First
Why: Visual appeal, see what you have Time: 1-2 days Files: 2-3 chart components

## ? Progress Tracker
### Current Completion: ~25%
Foundation: ████████████████████ 100%
Monitor Form: ████░░░░░░░░░░░░░░░░ 20%
Engine: ░░░░░░░░░░░░░░░░░░░░ 0%
Dashboard: ███░░░░░░░░░░░░░░░░░ 15%
Notifications: ░░░░░░░░░░░░░░░░░░░░ 0%
Polish: ░░░░░░░░░░░░░░░░░░░░ 0%
### Estimated Timeline to Completion:
- Minimum (MVP): 10-12 working days
- Full Featured: 15-20 working days
- Production Ready: 20-25 working days

## ? My Recommendation
Start with Phase 2 (Monitor Form) because:
1. ✅ It builds directly on what you have
2. ✅ You'll see immediate results
3. ✅ It unblocks testing of other features
4. ✅ Most user-facing and satisfying to complete
5. ✅ Foundation is solid, so it will be smooth
Then proceed to Phase 3 (Engine) to make it all work end-to-end.

## ? What Would You Like?
A) I'll build the complete Monitor Creation Form (recommended) B) I'll build the Monitoring Engine next C) I'll enhance the Dashboard with charts first D) Show me what's missing in each phase so I can decide
Let me know your preference!

Monitor definition

field name	example
        "id"	unique id
"monitor_name"	myapp aws url
"monitor_type"	url , cpu , memory , system availabilty
"creation_date_time"	date/time
"created_by"	my name
"buisness_owner"	owner name
"alarming_candidate"	alarm to person
"dependencies"	related to a system or app
"description"	reason of monitor
"severity"	how critical is this monitor
"monitor_instance"	url , or system or app name
"negative_pattern"	should not come to body of response
"positive_pattern"	should come to body of response
"low_value_threshold_warning"	e.g 10 % for memory available
"high_value_threshold_warning"	e.g 95 % for cpu usage
"low_value_threshold_alarm"	e.g 5 % for memory available
"high_value_threshold_alarm"	e.g 99 % for cpu usage
"consecutive_warning"	how many times to go to warning state
"consecutive_alarm"	how many times to go to alarm state
"status_code"	url status code e.g 500
"period_in_minute"	check every 1 or 2 minutes
"timeout_in_second"	timeout after 30 seconds
"recovery_action" script name to run
"alarm_after_n_failure"	number of checks after recovery action failed
"reset_after_m_ok"	number of checks after recovery action to be OK
"maintenance_windows" Date of time start and end
"active_disable"	in maintenance
"running_stopped"	Stop for long time

Result document

"id"
"monitor_name"
"monitor_instance"
"monitor_type"
"status"
"value"
"monitor_data_time"
"in warnings"
"in_alarm"
"response_time"
"certificate_valid_days"
"status_code"

# MongoDB Log Monitoring Guide
## Critical Errors (Require Immediate Action)
### 1. Assertion Failures
Pattern: "Assertion failure|fassert"
Example: Fatal Assertion 28558
Solution: Critical bug - check MongoDB version, restore from backup, report to MongoDB
### 2. Storage Engine Errors
Pattern: "WiredTiger error"
Example: WiredTiger error (28) No space left on device
Solution: Free up disk space immediately, check /var/log/mongodb for details
### 3. Out of File Descriptors
Pattern: "too many open files"
Example: Failed to open file: too many open files
Solution: Increase ulimit -n, edit /etc/security/limits.conf
### 4. Connection Refused
Pattern: "connection refused|ECONNREFUSED"
Example: connect ECONNREFUSED 127.0.0.1:27017
Solution: MongoDB not running - restart with systemctl start mongod

## High Priority Errors
### 5. Slow Queries / Timeouts
Pattern: "exceeded time limit"
Example: operation exceeded time limit {"durationMillis":30000}
Solution:
- Check slow query log
- Run db.currentOp() to find long-running queries
- Add appropriate indexes
- Use explain() to analyze query plans
### 6. Replication Issues
Pattern: "replication lag|oplog"
Example: Replication lag is 300 seconds
Solution:
- Check rs.status() and rs.printReplicationInfo()
- Verify network connectivity between replica set members
- Increase oplog size if needed
- Check for slow queries on secondary
### 7. Authentication Failures
Pattern: "authentication failed|auth failed"
Example: Authentication failed for user
Solution:
- Verify username/password
- Check user roles with db.getUser("username")
- Review authentication database
### 8. Primary Election / Rollback
Pattern: "election|stepped down|rollback"
Example: This node is stepping down as primary
Solution:
- Check rs.status() for replica set health
- Verify network stability
- Review priority and votes configuration
- Monitor for split-brain scenarios

## Medium Priority Warnings
### 9. Duplicate Key Errors
Pattern: "duplicate key error|E11000"
Example: E11000 duplicate key error collection
Solution:
- Application trying to insert duplicate unique values
- Check application logic
- Verify unique index configuration
### 10. Cursor Timeouts
Pattern: "cursor id.*not found"
Example: cursor id 12345 not found
Solution:
- Increase cursor timeout (cursorTimeoutMillis)
- Optimize queries to complete faster
- Use cursor.noCursorTimeout() if needed (carefully)
### 11. Lock Contention
Pattern: "lock|write conflict"
Example: WriteConflict error during query
Solution:
- Identify blocking operations with db.currentOp()
- Optimize long-running transactions
- Consider sharding for write-heavy workloads

## Informational (Low Priority)
### 12. Connection Activity
Pattern: "connection accepted|connection ended"
Example: connection accepted from 192.168.1.100
Solution: Monitor for connection spikes or unusual patterns
### 13. Index Building
Pattern: "index build|createIndexes"
Example: Index build starting on collection
Solution: Normal operation - indexes can take time on large collections

## MongoDB Log Analysis Commands
### Check Recent Errors
# Last 100 error lines
tail -n 1000 /var/log/mongodb/mongod.log | grep -E "ERROR|FATAL|assertion"

# Errors in last hour
grep "$(date -d '1 hour ago' '+%Y-%m-%dT%H')" /var/log/mongodb/mongod.log | grep ERROR

# Count error types
grep ERROR /var/log/mongodb/mongod.log | awk '{print $5}' | sort | uniq -c | sort -rn
### MongoDB Shell Commands
// Check server status
db.serverStatus()

// Current operations
db.currentOp()

// Replica set status
rs.status()

// Recent slow queries
db.system.profile.find().limit(10).sort({ts: -1}).pretty()

// Check locks
db.serverStatus().locks

// Oplog info
rs.printReplicationInfo()
### Enable Profiling for Slow Queries
// Profile queries slower than 100ms
db.setProfilingLevel(1, { slowms: 100 })

// View profiled queries
db.system.profile.find({millis: {$gt: 100}}).sort({ts: -1})

## File Permissions Setup
### Log File Permissions
# Ensure MongoDB can write to log file
sudo chown mongodb:mongodb /var/log/mongodb/mongod.log
sudo chmod 644 /var/log/mongodb/mongod.log

# For remote monitoring via SSH
# Add monitoring user to mongodb group
sudo usermod -aG mongodb monitoring-user
### Log Rotation
Create /etc/logrotate.d/mongodb:
/var/log/mongodb/mongod.log {
    daily
    rotate 7
    compress
    delaycompress
    notifempty
    missingok
    sharedscripts
    postrotate
        /bin/kill -SIGUSR1 `cat /var/run/mongodb/mongod.pid 2>/dev/null` 2>/dev/null || true
    endscript
}

## Testing Your Monitor
### 1. Generate Test Errors
// Test slow query (will timeout)
db.test.find({$where: "sleep(100) || true"}).maxTimeMS(1000)

// Test duplicate key
db.test.insertOne({_id: 1, name: "test"})
db.test.insertOne({_id: 1, name: "duplicate"}) // E11000 error

// Test authentication (wrong password)
mongo mongodb://wronguser:wrongpass@localhost/admin
### 2. Monitor the Log
# Watch log in real-time
tail -f /var/log/mongodb/mongod.log

# Filter for errors only
tail -f /var/log/mongodb/mongod.log | grep --line-buffered ERROR
### 3. Check Monitor Dashboard
Your monitoring system should detect these errors and display:
- Error count by severity
- Recent error messages
- Suggested solutions
- Alert status

## Best Practices
1. Set Appropriate Verbosity: Start with level 0-1, increase only for debugging
2. Enable Profiling: Track slow queries automatically
3. Rotate Logs: Prevent disk space issues
4. Monitor Regularly: Check logs at least every 5 minutes
5. Alert Thresholds: Set alarm_threshold: 2 for critical errors
6. Test Patterns: Verify your regex patterns catch actual errors
7. Document Custom Patterns: Add comments for team-specific patterns
The monitoring system is a Next.js application with a background scheduler that executes various health checks (URL, SSH, Ping, etc.) and manages alerts.
### 1. Control Flow: How Execution Proceeds
The system uses a "pull" model where a scheduler triggers the API to run checks.
[ Scheduler (Node.js) ]
       |
       | (1) Every 1 min
       v
[ API Route (/api/monitors/execute) ]
       |
       | (2) Call Executor
       v
[ MonitoringExecutor ]
       |
       | (3) Fetch Due Monitors (MongoDB)
       v
[ Monitor List ] --(4) Filter Due--> [ Due Monitors ]
       |
       | (5) Parallel Execution (Limit: 10)
       v
   [ CheckerFactory ]
       |
       | (6) Get Specific Checker
       v
+----------------+ +----------------+ +----------------+
| UrlChecker | | SshChecker | | PingChecker | ...
+----------------+ +----------------+ +----------------+
       | | |
       | (7) Execute Check (Network/System Call) |
       v v v
        [ CheckResult ]
Explanation:
1. Scheduler: A simple Node.js script (
  scripts/scheduler.ts) runs every minute.
2. Trigger: It calls the Next.js API endpoint GET /api/monitors/execute?period=due.
3. Executor: The
  MonitoringExecutor class orchestrates the process.
4. Selection: It queries the database for active monitors and filters those whose last_check_time + period < now.
5. Execution: It runs checks in parallel (concurrency limited to 10) using the appropriate Checker class for each monitor type.

### 2. Data Flow: How Data Transforms
Data flows from the configuration in the database, through the execution engine, and results are branched into Metrics, State, and Alerts.
[ Monitor Config (DB) ]
       |
       v
   ( Execution ) <--- [ External System (Website/Server/API) ]
       |
       v
 [ CheckResult Object ]
 (success, status, value, response_time)
       |
       +-----------------------------------------+
       | | |
       v v v
[ Metric Store ] [ State Manager ] [ Alert Manager ]
       | | |
       | (1) Insert | (2) Update | (3) Logic
       v v v
 [ DB: metrics ] [ DB: monitor_states ] [ DB: alerts ]
 (Historical Data) (Current Health) (Incidents)
       | | |
       | | |
       +-------------------+---------------------+
        |
        v
        [ Dashboard UI ]
Explanation:
1. Metric Storage: Every check result is saved to the metrics collection for historical graphing and statistics.
2. State Management: The StateManager updates the monitor_states collection. It tracks:
  1. status (ok, warning, error)
  2. consecutive_failures (used for alerting thresholds)
  3. last_check_time
3. Alerting: The AlertManager checks the state:
  1. New Alert: If consecutive_failures >= threshold, create a new document in alerts.
  2. Recovery: If status returns to 'ok' and an alert was open, mark the alert as resolved.
### Key Components
- scripts/scheduler.ts: The heartbeat of the system.
- MonitoringExecutor: The brain that coordinates fetching monitors and running checks.
- CheckerRegistry: A factory that provides the correct logic (e.g., UrlChecker, SshChecker) for a given monitor type.
- AlertManager: The decision engine that prevents "alert fatigue" by only notifying after confirmed failures (consecutive checks).